slice

Frontend Implementation Guide

Beta v0.1  |  For Engineering Team

# 1. Project Overview

Slice is a web tool that automates email design slicing and handoff, turning design files into structured, export-ready assets for faster production. This document covers all frontend pages built to date, what still needs to be completed, and how to integrate the frontend with the backend.

## Tech Stack

| Layer | Choice |
| --- | --- |
| Frontend pages (landing, login) | HTML / CSS (vanilla, no framework) |
| Editor (SliceEditor) | React 18 — required for state, drag interactions, zoom |
| Styling | Inline styles + CSS custom properties (no Tailwind needed) |
| Build tool | Vite recommended (or CRA / Next.js) |
| Font | ABC Oracle (Bold, 700) — self-hosted, see Section 3 |

# 2. Files Delivered

The following files are included in this handoff package:

| File | Status | Description |
| --- | --- | --- |
| slice-landing.html | DONE | Landing page. Cream bg, dot grid, headline, beta access / login CTA. |
| slice-login.html | DONE | Login page. Dark bg, email + password fields (678x77px), login button. |
| slice-upload-new.html | DONE | Empty upload state. Left sidebar, drag/drop/paste zone (678x77px). No prior projects. |
| slice-catalog.html | DONE | Project library. 4-col grid, 317x229px cards (#E7F4BB). Select, delete w/ modal confirm. Up to 10 projects. |
| slice-upload-with-content.html | DONE | Upload overlay with blurred catalog bg. Drop zone + close X button. |
| SliceEditor.jsx | DONE | React editor. Slice overlays, drag-to-resize (pixel snap), zoom, inspector panel, export. All backend hooks stubbed. |
| slice-editor-preview.html | DONE | Standalone browser preview of SliceEditor. Uses React via CDN, no build step needed. |

# 3. Assets & Design Still Required

These items are placeholders in the current code and must be resolved before launch.

## 3.1  Typography — ABC Oracle

All pages use ABC Oracle Bold (weight 700) as the primary typeface. It is referenced via a @font-face stub pointing to local('ABC Oracle'). This will only render on machines where the font is locally installed.

Required actions:

- License ABC Oracle from abc-fonts.com (commercial web license required)

- Self-host the font files: EOT, WOFF, WOFF2 formats

- Replace the @font-face stub in every HTML file and in SliceEditor.jsx:

@font-face {

font-family: 'ABCOracle';

src: url('/fonts/ABCOracle-Bold.woff2') format('woff2'),

url('/fonts/ABCOracle-Bold.woff') format('woff');

font-weight: 700;

font-display: swap;

}

Fallback stack currently set to Georgia, serif. Acceptable for development but should not ship.

## 3.2  Logo / Brand Mark

The sidebar logo mark is currently a CSS-only placeholder: two horizontal lines flanking a rotated square (diamond). The actual Slice logo/wordmark needs to be provided.

Required actions:

- Provide SVG file for the Slice logo mark (used in sidebar, ~40x12px)

- Provide SVG or PNG for the 'slice' wordmark (used on landing page and login page)

- Provide a favicon.ico / favicon.svg for browser tabs

- Confirm if a full horizontal lockup (mark + wordmark) is needed anywhere

## 3.3  Icons

All icons are currently hand-coded with pure CSS (::before / ::after pseudo-elements). These work but are fragile. Recommended to replace with SVG icons from your icon system.

Icons in use:

- Upload arrow (sidebar + drop zone)

- Trash / delete (sidebar, catalog page)

- Image placeholder (drop zone)

- Back arrow (editor sidebar)

- Close X (upload-with-content overlay)

If your team uses Phosphor, Lucide, or Heroicons, drop-in replacement is straightforward. All icons are in self-contained divs/buttons — no restructuring needed.

## 3.4  Card Thumbnails (Catalog Page)

Project cards in slice-catalog.html currently show only the project title and date on a flat #E7F4BB background. In production these should show a thumbnail preview of the email design.

Required actions:

- Backend to return a thumbnailUrl field per project in the /api/projects response

- Frontend: add a <img> or background-image inside .card, behind the title/date

- Confirm aspect ratio and cropping behavior (cards are 317x229px)

## 3.5  Beta Access / Request Flow

The landing page CTA 'Request Beta Access' links to /request-access — this page has not been built yet.

Required actions:

- Design and build the request access form page (or integrate a tool like Typeform / Notion form)

- Confirm whether this is gated by invite code or open signup

# 4. Design Tokens (Shared Variables)

All pages use a consistent set of design tokens. These should be extracted into a shared tokens.css file (for HTML pages) and a tokens.js/theme.js file (for React).

| Token | Value | Usage |
| --- | --- | --- |
| --bg | #725656 | Dark page background (login, editor, catalog) |
| --bg-light | #F4EFDC | Light page background (landing page only) |
| --bg-sidebar | #694D4D | Sidebar + field/input background |
| --bg-field | #694D4D | Form field background |
| --ink | #F4EFDC | Primary text on dark backgrounds |
| --ink-dark | #725656 | Primary text on light backgrounds |
| --ink-dim | #c4a89a | Placeholder text, secondary labels |
| --ink-muted | #9a7878 | Panel headings, disabled states |
| --card-bg | #E7F4BB | Project card background (catalog) |
| --slice-green | #00C48C | Unselected slice border in editor |
| --slice-blue | #00A6F4 | Selected slice border + handles in editor |
| --dot-color-dark | #9e7a7a | Dot grid color on dark pages |
| --dot-color-light | #c8bfa8 | Dot grid color on light (landing) page |
| --dot-size | 22px | Dot grid cell size (all pages) |
| --radius | 2px | Border radius (fields, cards, buttons) |
| --sidebar-w | 71px | Left sidebar width (all app pages) |

# 5. Backend Integration Points

All backend hooks in SliceEditor.jsx are marked with the comment 🔌 BACKEND. Below is a consolidated reference for the engineering team.

## 5.1  API Endpoints Required

| Method | Endpoint | Trigger | Response Shape |
| --- | --- | --- | --- |
| POST | /api/upload | User drops/pastes/selects file | { projectId, status } |
| GET | /api/projects/:id/slices | SliceEditor mounts | { imageUrl, imageWidth, imageHeight, slices[] } |
| GET | /api/projects | Catalog page loads | [{ id, name, date, thumbnailUrl }] |
| DELETE | /api/projects/:id | User confirms delete in modal | { success: true } |
| POST | /api/projects/:id/export | Export All or Export Selected | { downloadUrl } or zip stream |

## 5.2  Slice Data Shape

The frontend expects the following shape from GET /api/projects/:id/slices:

{

"imageUrl": "https://cdn.yourdomain.com/uploads/abc123.png",

"imageWidth": 1200,

"imageHeight": 1540,

"slices": [

{ "id": 1, "label": "Hero",      "y": 0,    "height": 680, "format": "PNG", "scale": "2x" },

{ "id": 2, "label": "Body Copy", "y": 680,  "height": 420, "format": "PNG", "scale": "2x" },

{ "id": 3, "label": "Product Grid","y": 1100,"height": 440,"format": "PNG", "scale": "2x" }

]

}

Slices must be ordered top-to-bottom. y values must be contiguous (slice[n].y === slice[n-1].y + slice[n-1].height). The frontend enforces this constraint during drag-to-resize.

## 5.3  Progress Bar

The animated progress bar during slice analysis is currently cosmetic (mock timer). To connect it to real processing time:

- Use Server-Sent Events (SSE) or a WebSocket from your ML pipeline

- Emit progress events: { progress: 0-100, status: 'processing' | 'done' | 'error' }

- In SliceEditor.jsx, replace the setInterval block with an EventSource or socket listener

- On status: 'done', fetch the slice predictions and transition to the editor

## 5.4  Authentication

The login form (slice-login.html) submits email + password. No auth logic is wired yet.

- POST /api/auth/login  →  { token, userId }

- Store JWT in httpOnly cookie (recommended) or localStorage

- All subsequent API calls should include Authorization: Bearer <token>

- Add a 401 redirect to /login on auth failure

# 6. Page Routing

These are the intended routes for the application:

| Route | File | Notes |
| --- | --- | --- |
| / | slice-landing.html | Public. No auth required. |
| /login | slice-login.html | Public. Redirects to /catalog if already authed. |
| /request-access | NOT BUILT | Beta access request form. Needs design + build. |
| /catalog | slice-catalog.html | Protected. Shows project library (up to 10). |
| /upload | slice-upload-new.html | Protected. Empty upload state (no prior projects). |
| /upload?mode=overlay | slice-upload-with-content.html | Protected. Upload overlay on top of catalog. |
| /editor/:projectId | SliceEditor.jsx | Protected. Main editor. Requires React. |

# 7. What Still Needs to Be Built

## Frontend — Pages

| Item | Priority | Notes |
| --- | --- | --- |
| Request Beta Access page | REQUIRED | Landing page CTA links here. Needs form design. |
| Error / 404 page | TODO | Standard error state. Should match aesthetic. |
| Loading/processing state for upload | TODO | After file drop, before editor loads. Progress bar is in editor but need transition screen. |
| Mobile / responsive layouts | TODO | All pages are desktop-first. Mobile breakpoints not defined yet. |
| User account / settings page | TODO | Not in current Figma scope. Needed for beta. |

## Frontend — Features

- Thumbnail images in catalog project cards (requires backend thumbnailUrl)

- Auth token handling — JWT storage, refresh, 401 redirect

- Real upload progress bound to backend SSE / webhook

- Toast notifications (upload success, export complete, delete confirm)

- Keyboard shortcuts in editor (e.g. Esc to deselect, Delete to remove slice)

- Column guide visibility toggle in editor

- Slice reordering (drag cards in the right panel)

## Design — Open Questions

- What does the 'Request Beta Access' page look like? Needs Figma design.

- Is there an empty state for the editor if slice prediction returns 0 results?

- What happens if a user uploads a non-email image? Error state needed.

- Are there any hover states on the catalog cards beyond the blue border?

- Does the sidebar ever expand to show labels, or stays icon-only permanently?

# 8. Recommended Implementation Order

- Set up project repo with Vite + React. Create /src/pages and /src/components directories.

- Add shared tokens.css and load ABC Oracle font files.

- Port HTML pages (landing, login, catalog, upload) into React route components.

- Integrate auth — connect login form to POST /api/auth/login, store token, add route guards.

- Connect catalog page to GET /api/projects — replace mock cards array.

- Connect upload drop zone to POST /api/upload — on success, navigate to /editor/:projectId.

- Connect SliceEditor to GET /api/projects/:id/slices — remove mock interval, use real fetch.

- Wire export buttons to POST /api/projects/:id/export.

- Add delete to DELETE /api/projects/:id — called from catalog modal confirm.

- Polish: toasts, error states, loading skeletons, keyboard shortcuts.

# 9. Notes for Engineer

## Dot Grid

All pages use a CSS radial-gradient dot grid as the background texture — no image files needed. The pattern is:

background-image: radial-gradient(circle, <dot-color> 1.5px, transparent 1.5px);

background-size: 22px 22px;

## Font Fallback

Until ABC Oracle is licensed and hosted, Georgia, serif is the fallback. Do not ship with Arial or system-ui — it breaks the brand aesthetic significantly.

## Slice Editor — Pixel Snap

When dragging slice edges, the delta is passed through snapToGrid(delta, 1) which snaps to 1px increments. Adjust the second argument to increase snap granularity (e.g. 4 for 4px snap).

## Slice Editor — Zoom

Zoom is handled via CSS transform scale applied to the image wrapper div. The slice overlay positions are computed in image-native pixels and multiplied by displayScale (baseScale * zoom). Mouse wheel and the vertical slider both update the zoom state.

## Crosshair Cursor

The crosshair cursor is applied to the editor container div via cursor: crosshair only when status === 'ready'. It does not apply to the sidebar, right panel, or loading state.

## Cards — Dynamic Data

In slice-catalog.html, the projects array at the top of the <script> block is the only thing that needs to be replaced with an API response. renderCards() handles all DOM construction from that array.

slice.io  —  Beta v0.1  —  Internal / Confidential